Table of Contents

# AR FASHION ADVISOR

## Complete Project Documentation

### Virtual Try-On & Style Recommendation System

Project Type: College Final Year Project
Version: 1.0
Date: February 2026
Team Size: 3-4 members recommended
Duration: 12 weeks
Complexity Level: Advanced

## DOCUMENT PURPOSE

This document serves as the complete blueprint for building the AR Fashion Advisor system. It contains:

✅ Every feature specification in detail
✅ Every user interface flow documented
✅ All technical architecture decisions
✅ Complete database schemas
✅ Full API documentation
✅ Implementation timeline
✅ Testing strategies
✅ Deployment procedures

Use this as your single source of truth throughout development.

## TABLE OF CONTENTS

### SECTION 1: PROJECT FOUNDATION

1.1 Executive Summary
1.2 Problem Statement & Market Analysis
1.3 Solution Overview
1.4 Project Objectives & Success Criteria
1.5 Target Audience
1.6 Key Features Summary

### SECTION 2: SYSTEM OVERVIEW

2.1 High-Level Architecture
2.2 Technology Stack Justification
2.3 Core Components
2.4 Data Flow Diagram
2.5 System Capabilities & Limitations

### SECTION 3: USER EXPERIENCE DESIGN

3.1 Complete User Journey Map
3.2 Landing Page - Detailed Specification
3.3 Authentication Flow (Login/Signup)
3.4 Profile Setup Wizard
3.5 Body Scanning Interface
3.6 Scan Results Display
3.7 Dashboard (Main Hub)
3.8 Recommendations Page
3.9 Outfit Detail View
3.10 AR Try-On Interface
3.11 Saved Outfits Page
3.12 Profile & Settings
3.13 Error States & Edge Cases

### SECTION 4: TECHNICAL SPECIFICATIONS

4.1 Body Scanning & Analysis Module
4.2 Recommendation Engine
4.3 AR Virtual Try-On System
4.4 User Authentication System
4.5 File Upload & Storage System

### SECTION 5: DATABASE DESIGN

5.1 Database Architecture
5.2 MongoDB Schema (User Data)
5.3 PostgreSQL Schema (Product Catalog)
5.4 Redis Caching Strategy
5.5 Data Relationships & Integrity

### SECTION 6: API DOCUMENTATION

6.1 API Design Principles
6.2 Authentication Endpoints
6.3 User Profile Endpoints
6.4 Body Scan Endpoints
6.5 Recommendation Endpoints
6.6 Outfit Management Endpoints
6.7 Analytics Endpoints
6.8 Error Handling Standards

### SECTION 7: ALGORITHMS & LOGIC

7.1 Pose Detection Algorithm
7.2 Measurement Calculation Formulas
7.3 Body Type Classification Logic
7.4 Recommendation Scoring Algorithm
7.5 AR Positioning Algorithm

### SECTION 8: IMPLEMENTATION PLAN

8.1 Development Phases (12 Weeks)
8.2 Sprint Breakdown
8.3 Team Responsibilities
8.4 Risk Management
8.5 MVP vs Full Feature Set

### SECTION 9: TESTING & QUALITY ASSURANCE

9.1 Testing Strategy
9.2 Unit Testing
9.3 Integration Testing
9.4 End-to-End Testing
9.5 Performance Testing
9.6 User Acceptance Testing

### SECTION 10: DEPLOYMENT & OPERATIONS

10.1 Deployment Architecture
10.2 Environment Setup
10.3 CI/CD Pipeline
10.4 Monitoring & Logging
10.5 Backup & Recovery
10.6 Security Considerations

### APPENDICES

A. Glossary of Terms
B. Technology Reference Links
C. Fashion Rules Database Sample
D. Sample Product Data
E. Code Style Guide
F. Project Presentation Template

# SECTION 1: PROJECT FOUNDATION

## 1.1 Executive Summary

### Project Vision

AR Fashion Advisor addresses a $62 billion problem in the fashion industry: online returns. By combining computer vision, artificial intelligence, and augmented reality, we create a system that helps users discover which clothing styles suit their unique body type and visualize outfits before purchasing.

The Core Problem: When shopping online, customers cannot: - Try clothes on before buying - Get personalized styling advice - Know if items will flatter their body type - See accurate representations of how clothes look on them

Our Solution: A web application that: 1. Scans the user’s body using their device camera 2. Analyzes measurements and classifies body type 3. Recommends clothing items that flatter their physique 4. Visualizes outfits through AR so users see themselves wearing items

Expected Impact: - Reduce fashion returns by 25% - Increase customer confidence in online purchases - Provide personalized styling previously only available in-store - Enable users to make better fashion choices

### Why This Project Matters

For Users: - Save time by finding flattering styles faster - Save money by reducing returns and bad purchases - Gain confidence in their fashion choices - Access expert styling advice for free

For Retailers: - Reduce costly returns - Increase customer satisfaction - Differentiate from competitors - Gather valuable body measurement data

For Your Portfolio: - Demonstrates full-stack development skills - Shows ML/AI integration ability - Proves UX design capabilities - Complex problem-solving showcase

## 1.2 Problem Statement & Market Analysis

### The Return Problem

Statistics: - 30-40% of online fashion purchases are returned - Average return costs retailer $10-$20 per item - $62 billion lost annually in the US alone - Returns harm the environment (carbon footprint)

Why People Return Online Fashion: 1. Poor Fit (70%): Item doesn’t fit body properly 2. Looks Different (23%): Product looks different than photos 3. Style Mismatch (15%): Doesn’t suit their body/style 4. Quality Issues (12%): Lower quality than expected

### Current Solutions & Gaps

Existing Approaches:

| Solution | Pros | Cons |
| --- | --- | --- |
| Size charts | Standardized | Inconsistent across brands, no body type consideration |
| Customer reviews | Real feedback | Subjective, not personalized |
| Virtual mannequins | Shows clothes | Generic body, not user’s body |
| Basic AR apps | Fun to use | No personalization, poor recommendations |
| Personal stylists | Expert advice | Expensive ($100+/session), not scalable |

Our Differentiator: We combine ALL these elements - measurement accuracy + personalization + AR visualization + fashion expertise - in one free platform.

### Market Opportunity

Total Addressable Market: - Online fashion market: $752B globally (2023) - Growing at 9.1% CAGR - 2.14 billion digital shoppers worldwide

Serviceable Market: - Fashion-conscious online shoppers: ~300M - Tech-savvy demographics (18-45): ~180M - Willing to use AR for shopping: ~85M

Initial Target: - Launch: India + US markets - Year 1: 10,000 active users - Year 2: 100,000 active users - Monetization: Affiliate commissions (5-10% per sale)

### User Pain Points (Detailed)

Pain Point 1: “Will this fit me?” - Users don’t know their measurements - Size inconsistency across brands - Can’t judge fit from product photos - Our Solution: Accurate body scanning + size recommendations

Pain Point 2: “Will this look good on my body type?” - Most people don’t know their body type - No styling guidance online - Trial and error is expensive - Our Solution: Body type classification + expert fashion rules

Pain Point 3: “I can’t visualize how this looks on me” - Product photos use professional models - Can’t see item from multiple angles on own body - Static images don’t show movement/fit - Our Solution: Real-time AR try-on with movement

Pain Point 4: “I waste so much time and money on returns” - Average person returns 3-4 items per month - Shipping costs, time to pack/return - Frustration with online shopping - Our Solution: Get it right the first time

## 1.3 Solution Overview

### System Components

┌─────────────────────────────────────────────────────────────┐
│                        USER INTERFACE                        │
│                     (React Web App)                          │
│                                                              │
│  ┌─────────────┐  ┌──────────────┐  ┌──────────────┐      │
│  │   Camera    │  │     AR       │  │ Recommenda-  │      │
│  │  Interface  │→ │  Try-On      │← │    tions     │      │
│  └──────┬──────┘  └──────┬───────┘  └──────┬───────┘      │
└─────────┼─────────────────┼──────────────────┼──────────────┘
          │                 │                  │
          ▼                 ▼                  ▼
┌─────────────────────────────────────────────────────────────┐
│                     PROCESSING LAYER                         │
│                                                              │
│  ┌─────────────┐  ┌──────────────┐  ┌──────────────┐      │
│  │  Pose       │  │  Measurement │  │ Recommen-    │      │
│  │  Detection  │→ │  Calculator  │→ │  dation      │      │
│  │ (MediaPipe) │  │   (Python)   │  │  Engine      │      │
│  └─────────────┘  └──────────────┘  └──────────────┘      │
└───────────────────────────────────────────────────────────┬─┘
                                                            │
                                                            ▼
┌─────────────────────────────────────────────────────────────┐
│                       DATA LAYER                             │
│                                                              │
│  ┌─────────────┐  ┌──────────────┐  ┌──────────────┐      │
│  │   MongoDB   │  │  PostgreSQL  │  │     AWS      │      │
│  │ (User Data) │  │  (Products)  │  │  S3 Images   │      │
│  └─────────────┘  └──────────────┘  └──────────────┘      │
└─────────────────────────────────────────────────────────────┘

### Four-Step User Flow

STEP 1: BODY SCAN

User Action: Click "Scan My Body"
↓
System: Request camera permission
↓
User: Stands in front of camera (front view)
↓
System: Detect pose using MediaPipe (33 landmarks)
↓
User: Capture front image
↓
User: Turn sideways
↓
User: Capture side image
↓
System Process:
  - Extract landmark coordinates
  - Calculate measurements (height, shoulders, waist, hips)
  - Classify body type (Hourglass, Rectangle, Triangle, etc.)
  - Store in database
↓
Output: "You have an Hourglass body type!"
        Measurements: Height 170cm, Waist 72cm, Hips 98cm...

STEP 2: GET RECOMMENDATIONS

User Action: Browse recommendations OR filter by occasion
↓
System Process:
  - Retrieve user's body type
  - Query fashion rules database
  - Match products to body type
  - Score each product (0-100)
  - Apply filters (occasion, season, price)
  - Rank by score
  - Return top 24 results
↓
Output: Grid of outfit cards with:
  - Product image
  - Name, brand, price
  - "Why perfect for you" explanation
  - "Try AR" button

STEP 3: AR TRY-ON

User Action: Click "Try AR" on any outfit
↓
System: Initialize camera + load outfit image
↓
Loop (30 FPS):
  - Capture video frame
  - Detect pose landmarks
  - Calculate clothing position/scale based on body
  - Render clothing sprite over video
  - Display composite frame
↓
User Actions Available:
  - Switch between different outfits
  - Adjust size/position
  - Capture photo
  - Save to favorites
  - Click "Buy Now"

STEP 4: PURCHASE

User Action: Click "Buy Now"
↓
System: Track purchase intent for analytics
↓
System: Open retailer website in new tab
↓
User: Complete purchase on retailer site
↓
System (background): Update recommendation model based on purchase

### Key Technology Choices

Frontend: React.js - Why: Component-based, excellent ecosystem, fast development - Alternatives considered: Vue.js (less ecosystem), Angular (steeper learning curve)

Body Scanning: MediaPipe Pose - Why: 95% accuracy, runs in browser, free, well-documented - Alternatives considered: OpenPose (requires backend), PoseNet (less accurate)

AR Rendering: Three.js + WebGL - Why: Hardware-accelerated, 60 FPS possible, flexible - Alternatives considered: AR.js (limited features), Unity WebGL (large file size)

Backend: Node.js - Why: JavaScript everywhere, async/await, large package ecosystem - Alternatives considered: Python (slower for API), Java (verbose)

Databases: - MongoDB for users: Flexible schema, good for user profiles - PostgreSQL for products: Structured data, complex queries needed - Redis for caching: Sub-millisecond latency, session storage

## 1.4 Project Objectives & Success Criteria

### Learning Objectives

Technical Skills: 1. Full-stack web development (React + Node.js) 2. Computer vision integration (MediaPipe) 3. Database design (MongoDB + PostgreSQL) 4. RESTful API development 5. Real-time rendering (WebGL) 6. Cloud deployment (AWS, Heroku, Vercel)

Soft Skills: 1. Project management 2. Team collaboration 3. Technical documentation 4. User experience design 5. Problem-solving at scale

### Measurable Success Criteria

For College Evaluation:

| Criteria | Target | How to Demonstrate |
| --- | --- | --- |
| Functionality | All core features working | Live demo + video |
| Code Quality | Clean, documented code | GitHub repo review |
| Innovation | Novel combination of tech | Project presentation |
| User Testing | 20+ users tested | User feedback reports |
| Documentation | Complete technical docs | This document + README |
| Presentation | Clear, engaging demo | 15-min presentation |

Technical Performance Metrics:

| Metric | Target | Critical? |
| --- | --- | --- |
| Body scan accuracy | >85% within 3cm | ✅ Yes |
| AR frame rate | >25 FPS | ✅ Yes |
| Page load time | <3 seconds | ⚠️ Important |
| API response time | <500ms (p95) | ⚠️ Important |
| Mobile compatibility | iOS + Android | ⚠️ Important |
| Recommendation relevance | >75% user satisfaction | ℹ️ Nice to have |

User Engagement Metrics:

| Metric | Target | Tracking Method |
| --- | --- | --- |
| Signup completion | >60% | Google Analytics funnel |
| Body scan completion | >40% of signups | Database query |
| AR try-on usage | >30% of users | Event tracking |
| Return visits (7 days) | >25% | Cohort analysis |
| Avg session duration | >5 minutes | Analytics |

### MVP (Minimum Viable Product) Definition

Must-Have for College Submission: ✅ User authentication (signup/login)
✅ Basic profile creation
✅ Body scan with FRONT view only
✅ 5 body type classifications
✅ Recommendations (minimum 50 products in database)
✅ AR try-on with 2D overlay
✅ Save favorite outfits
✅ Responsive design (desktop + mobile)

Nice-to-Have (If Time Permits): - Side view for improved measurements - Advanced filtering (price, color, brand) - Social sharing features - Purchase tracking - Email notifications - Admin panel for product management

Explicitly Out of Scope: - Native mobile apps (web only) - 3D clothing models (2D overlay sufficient) - Payment processing (redirect to retailers) - User-generated content - Social features (comments, ratings) - Multi-language support

## 1.5 Target Audience

### Primary User Personas

Persona 1: Fashion-Forward Priya - Age: 24 - Occupation: Marketing professional - Location: Mumbai, India - Income: ₹6-8 LPA - Tech Savvy: High - Shopping Habits: Online-first, follows trends, shops 2-3x/month - Pain Points: - Wastes money on items that don’t suit her body - Returns 40% of online purchases - Unsure which styles flatter her pear-shaped body - Goals: - Look stylish for work and social events - Make confident fashion purchases - Save time and money on returns - How Our App Helps: - Discovers she has a Triangle body type - Gets recommendations for A-line dresses, dark pants - Tries outfits in AR before buying - Reduces returns from 40% to 10%

Persona 2: Busy Professional Michael - Age: 32 - Occupation: Software engineer - Location: San Francisco, USA - Income: $120k - Tech Savvy: Very high - Shopping Habits: Occasional, prefers convenience - Pain Points: - No time to shop in-store - Doesn’t know what suits him - Frustrated by inconsistent sizing - Goals: - Look professional for work - Quick, easy shopping - Avoid returns (hates the hassle) - How Our App Helps: - Quick 30-second body scan - Gets curated business-casual recommendations - AR try-on from his couch - Confident purchases, zero returns

Persona 3: Style-Seeker Aisha - Age: 19 - Occupation: College student - Location: Dubai, UAE - Income: Limited (parental support) - Tech Savvy: High - Shopping Habits: Budget-conscious, trend-aware - Pain Points: - Limited budget, can’t afford mistakes - Overwhelmed by choices - Wants to look good but doesn’t know how - Goals: - Develop personal style - Shop within budget - Get compliments - How Our App Helps: - Free styling advice - Budget-friendly filtering - Learns what works for her Rectangular body - Builds confidence in fashion choices

### Secondary Audiences

Parents Shopping for Teens: - Want to buy clothes kids will actually wear - Need guidance on current styles - Value tools that reduce returns

Fashion Retailers (B2B Potential): - Want to reduce return rates - Interested in customer body data (anonymized) - May partner for product integration

## 1.6 Key Features Summary

### Feature Set Overview

CORE FEATURES (Must Have):

- User Management

  - Signup/login with email

  - Password reset

  - Profile creation

  - Preference setting

- Body Scanning

  - Camera-based pose detection

  - Automatic measurement extraction

  - Body type classification

  - Result visualization

- Recommendations

  - Personalized outfit suggestions

  - Body type-based filtering

  - Occasion/season filters

  - Explanation of why items suit user

- AR Try-On

  - Real-time clothing overlay

  - 30 FPS rendering

  - Multiple outfit switching

  - Photo capture

- Outfit Management

  - Save favorites

  - View history

  - Direct purchase links

ENHANCED FEATURES (Nice to Have):

- Style Profile

  - Quiz for style preferences

  - Color palette matching

  - Brand preferences

- Social Features

  - Share AR photos

  - Get friend opinions

  - Look books

- Shopping Features

  - Price tracking

  - Sale alerts

  - Size availability notifications

### Feature Comparison Matrix

| Feature | Competitor A | Competitor B | Our App |
| --- | --- | --- | --- |
| Body scanning | ❌ | ✅ (paid) | ✅ (free) |
| Body type classification | ❌ | ❌ | ✅ |
| Personalized recommendations | ⚠️ Basic | ✅ | ✅ |
| AR try-on | ✅ | ❌ | ✅ |
| Fashion expert rules | ❌ | ❌ | ✅ |
| Mobile web | ❌ | ✅ | ✅ |
| Free to use | ✅ | ❌ ($9.99/mo) | ✅ |
| Works offline | ❌ | ❌ | ⚠️ Partial |

# SECTION 2: SYSTEM OVERVIEW

## 2.1 High-Level Architecture

### System Architecture Diagram

┌────────────────────────────── PRESENTATION TIER ──────────────────────────────┐
│                                                                                │
│  ┌──────────────────────────────────────────────────────────────────┐        │
│  │                         WEB BROWSERS                              │        │
│  │  Chrome, Safari, Firefox, Edge (Desktop + Mobile)                │        │
│  └────────────────────────┬─────────────────────────────────────────┘        │
│                           │                                                   │
│                           ▼                                                   │
│  ┌──────────────────────────────────────────────────────────────────┐        │
│  │                    CLOUDFLARE CDN                                 │        │
│  │  • DDoS Protection  • SSL/TLS  • Static Asset Caching            │        │
│  └────────────────────────┬─────────────────────────────────────────┘        │
└────────────────────────────┼──────────────────────────────────────────────────┘
                             │
                ┌────────────┴────────────┐
                │                         │
                ▼                         ▼
┌─────────────────────────┐  ┌─────────────────────────┐
│   FRONTEND (SPA)        │  │   BACKEND API           │
│   Vercel/Netlify        │  │   Heroku/Railway        │
│                         │  │                         │
│  • React Components     │◄─┤  • Express.js Server    │
│  • Redux State          │──┤  • JWT Authentication   │
│  • MediaPipe (local)    │  │  • Business Logic       │
│  • Three.js AR          │  │  • File Upload (S3)     │
│  • TailwindCSS          │  │                         │
└─────────────────────────┘  └────────┬────────────────┘
                                      │
                    ┌─────────────────┼─────────────────┐
                    │                 │                 │
                    ▼                 ▼                 ▼
        ┌─────────────────┐ ┌─────────────────┐ ┌─────────────────┐
        │  ML SERVICE     │ │   DATABASES     │ │  CLOUD STORAGE  │
        │  Python/Flask   │ │                 │ │   AWS S3        │
        │                 │ │  • MongoDB      │ │                 │
        │  • Body Scan    │ │    (Users)      │ │  • Product      │
        │    Analysis     │ │  • PostgreSQL   │ │    Images       │
        │  • Measurement  │ │    (Products)   │ │  • User Photos  │
        │    Calculation  │ │  • Redis        │ │  • AR Assets    │
        │  • ML Models    │ │    (Cache)      │ │                 │
        └─────────────────┘ └─────────────────┘ └─────────────────┘

### Component Responsibilities

Frontend (React SPA): - Render user interface - Handle user interactions - Run MediaPipe pose detection client-side - Render AR visualization with Three.js - Manage local state (Redux) - Call backend APIs - Cache data locally

Backend (Node.js API): - User authentication (JWT) - CRUD operations for users/outfits - Coordinate ML service calls - Serve recommendation logic - Handle file uploads to S3 - Rate limiting & security - Analytics tracking

ML Service (Python): - Process body scan images - Calculate measurements from landmarks - Classify body types - Train/update ML models - Batch processing jobs

Databases: - MongoDB: Flexible user data, preferences, interactions - PostgreSQL: Structured product catalog, fashion rules - Redis: Session storage, API caching, rate limiting

Cloud Storage (S3): - Product images (catalog) - User-uploaded photos - AR clothing assets - Processed scan images

## 2.2 Technology Stack Justification

### Frontend Technologies

React 18.2 - Chosen because: Component reusability, huge ecosystem, virtual DOM performance - Considered alternatives: Vue (smaller community), Angular (heavier), Svelte (less mature) - Use cases: All UI components, state management, routing

TypeScript 5.x - Chosen because: Type safety reduces bugs, better IDE support, scales well - Considered alternatives: Plain JavaScript (more bugs), Flow (less adoption) - Use cases: Entire frontend codebase

TailwindCSS 3.x - Chosen because: Rapid prototyping, consistent design, small bundle size - Considered alternatives: CSS Modules (more code), Styled Components (runtime cost), Bootstrap (generic look) - Use cases: All styling

Redux Toolkit 2.x - Chosen because: Predictable state, dev tools, scales with app complexity - Considered alternatives: Context API (prop drilling), MobX (magic), Zustand (less features) - Use cases: Global state (user, auth, outfits)

MediaPipe Pose - Chosen because: 95% accuracy, runs in browser (no backend needed), free, Google-maintained - Considered alternatives: OpenPose (backend only), PoseNet (less accurate), Commercial APIs (costly) - Use cases: Body landmark detection

Three.js - Chosen because: Industry standard for WebGL, excellent docs, active community - Considered alternatives: Babylon.js (smaller community), raw WebGL (too low-level) - Use cases: AR clothing rendering

### Backend Technologies

Node.js 20 LTS - Chosen because: JavaScript everywhere, async I/O, fast for API servers - Considered alternatives: Python (slower), Java (verbose), Go (less ecosystem) - Use cases: API server, business logic

Express.js 4.x - Chosen because: Minimal, flexible, huge middleware ecosystem - Considered alternatives: Fastify (newer), Koa (less adoption), NestJS (too opinionated for this scale) - Use cases: HTTP routing, middleware

Python 3.11 + Flask - Chosen because: Best for ML/data processing, TensorFlow ecosystem - Considered alternatives: FastAPI (newer, less examples), Django (too heavy) - Use cases: ML service for body analysis

JWT (jsonwebtoken) - Chosen because: Stateless, scalable, industry standard - Considered alternatives: Session cookies (needs Redis), OAuth (overkill) - Use cases: User authentication

### Database Technologies

MongoDB Atlas - Chosen because: Flexible schema for user profiles, easy to iterate, free tier - Considered alternatives: PostgreSQL (too rigid for user data), Firebase (vendor lock-in) - Use cases: Users, preferences, saved outfits, interactions - Data characteristics: Unstructured, frequently changing schema

PostgreSQL 15 - Chosen because: ACID compliance, complex queries (joins, aggregations), mature - Considered alternatives: MySQL (less features), MongoDB (wrong fit for product catalog) - Use cases: Product catalog, fashion rules, reviews - Data characteristics: Structured, relational, stable schema

Redis 7.x - Chosen because: Sub-millisecond latency, excellent for caching, pub/sub for real-time - Considered alternatives: Memcached (less features), in-memory JS objects (not persistent) - Use cases: Session storage, API response caching, rate limiting

### Cloud & DevOps

AWS S3 - Chosen because: Industry standard, 99.99% uptime, CDN integration, cheap storage - Considered alternatives: Cloudinary (expensive), Google Cloud Storage (less adoption), self-hosted (maintenance burden) - Use cases: Images, user uploads, AR assets

Vercel (Frontend Hosting) - Chosen because: Zero-config React deployment, edge network, free tier, excellent DX - Considered alternatives: Netlify (similar), AWS Amplify (complex), self-hosted (ops burden) - Use cases: Static site hosting, automatic deployments

Heroku (Backend Hosting) - Chosen because: Easy deployment, managed DB add-ons, free tier - Considered alternatives: Railway (newer), AWS EC2 (complex), DigitalOcean (more setup) - Use cases: API server, ML service

GitHub Actions (CI/CD) - Chosen because: Integrated with code, free for public repos, flexible - Considered alternatives: Jenkins (self-hosted), CircleCI (costly), GitLab CI (switching costs) - Use cases: Automated testing, deployments

## 2.3 Core Components

### Frontend Components

Component Hierarchy:

App
├── Router
│   ├── PublicRoutes
│   │   ├── LandingPage
│   │   ├── LoginPage
│   │   └── SignupPage
│   └── ProtectedRoutes (requires auth)
│       ├── ProfileSetup
│       │   ├── BasicInfo
│       │   ├── StylePreferences
│       │   └── BodyScanInvite
│       ├── Dashboard
│       │   ├── WelcomeBanner
│       │   ├── QuickStats
│       │   ├── ActionCards
│       │   └── TrendingOutfits
│       ├── BodyScan
│       │   ├── CameraView
│       │   ├── PoseOverlay
│       │   ├── InstructionsPanel
│       │   └── CaptureButton
│       ├── ScanResults
│       │   ├── BodyTypeCard
│       │   ├── MeasurementsTable
│       │   └── StyleTips
│       ├── Recommendations
│       │   ├── FilterSidebar
│       │   ├── OutfitGrid
│       │   │   └── OutfitCard (repeated)
│       │   └── OutfitDetailModal
│       ├── ARTryOn
│       │   ├── ARCamera
│       │   ├── ARRenderer (Three.js)
│       │   ├── OutfitSelector
│       │   ├── AdjustmentPanel
│       │   └── ActionButtons
│       ├── SavedOutfits
│       │   └── OutfitGrid
│       └── Profile
│           ├── ProfileTab
│           ├── MeasurementsTab
│           ├── PreferencesTab
│           └── SettingsTab
└── Common Components
    ├── Navbar
    ├── Footer
    ├── Modal
    ├── Button
    ├── LoadingSpinner
    └── Toast Notifications

Shared Component Library:

- Button Component

  - Variants: primary, secondary, outline, ghost

  - Sizes: small, medium, large

  - States: default, hover, active, disabled, loading

  - Props: onClick, children, variant, size, disabled, loading, icon

- Modal Component

  - Features: Backdrop, close on ESC, trap focus, scroll lock

  - Props: isOpen, onClose, title, children, footer

- Card Component

  - Features: Shadow, hover effect, clickable

  - Variants: default, elevated, outlined

  - Props: children, onClick, variant, padding

- Toast Notification

  - Types: success, error, warning, info

  - Auto-dismiss after 5 seconds

  - Props: message, type, duration

### Backend Modules

Module Structure:

backend/
├── src/
│   ├── config/
│   │   ├── database.js      # DB connections
│   │   ├── redis.js         # Redis client
│   │   ├── aws.js           # S3 config
│   │   └── constants.js     # App constants
│   ├── models/
│   │   ├── User.js          # Mongoose user schema
│   │   ├── Interaction.js   # User activity tracking
│   │   └── db.js            # PostgreSQL models
│   ├── controllers/
│   │   ├── authController.js        # Login/signup/logout
│   │   ├── userController.js        # Profile CRUD
│   │   ├── bodyScanController.js    # Scan processing
│   │   ├── recommendationController.js  # Get recommendations
│   │   └── outfitController.js      # Outfit operations
│   ├── services/
│   │   ├── authService.js           # JWT generation/verification
│   │   ├── emailService.js          # Send emails
│   │   ├── s3Service.js             # Upload/download from S3
│   │   ├── recommendationService.js # Recommendation logic
│   │   └── mlService.js             # Call Python ML service
│   ├── middleware/
│   │   ├── auth.js          # Verify JWT token
│   │   ├── validate.js      # Input validation
│   │   ├── errorHandler.js  # Global error handling
│   │   └── rateLimit.js     # API rate limiting
│   ├── routes/
│   │   ├── auth.routes.js
│   │   ├── user.routes.js
│   │   ├── bodyScan.routes.js
│   │   ├── recommendation.routes.js
│   │   └── outfit.routes.js
│   ├── utils/
│   │   ├── logger.js        # Winston logger
│   │   ├── validators.js    # Validation helpers
│   │   └── helpers.js       # Utility functions
│   ├── app.js               # Express app setup
│   └── server.js            # Server entry point
└── ml-service/              # Python microservice
    ├── app.py               # Flask app
    ├── models/
    │   ├── pose_detector.py
    │   ├── measurement_calc.py
    │   └── body_classifier.py
    └── requirements.txt

Key Service Interactions:

Client Request → Express Middleware Chain → Controller → Service → Database/External API
                      ↓
           [auth] → [validate] → [rateLimit]

## 2.4 Data Flow Diagram

### User Registration Flow

[User] → [Frontend]
          ↓ POST /api/auth/signup {email, password, name}
     [Express API]
          ↓ Validate input
     [authController]
          ↓ Check if email exists
     [MongoDB]
          ↓ Hash password
     [bcrypt]
          ↓ Create user document
     [MongoDB]
          ↓ Generate JWT token
     [authService]
          ↓ Return {user, token}
     [Frontend]
          ↓ Store token in localStorage
          ↓ Update Redux state
          ↓ Redirect to /profile-setup
     [User sees profile setup page]

### Body Scan Flow

[User] → [Camera Permission]
          ↓ Allow
     [Frontend: BodyScan Component]
          ↓ Initialize MediaPipe
     [MediaPipe loads model]
          ↓ Detect pose (30 FPS)
     [Get 33 landmarks]
          ↓ User clicks "Capture"
     [Save image + landmarks]
          ↓ Repeat for side view
     [2 images + 2 landmark sets]
          ↓ POST /api/body-scan/analyze
            FormData: {frontImage, sideImage, userHeight}
     [Express API]
          ↓ Upload images to S3
     [AWS S3]
          ↓ Call ML service
     [Python Flask Service]
          ↓ Process landmarks
     [measurement_calc.py]
          ↓ Calculate measurements
          ↓ Classify body type
     [body_classifier.py]
          ↓ Return {measurements, bodyType, confidence}
     [Express API]
          ↓ Update user in MongoDB
     [MongoDB]
          ↓ Return scan results
     [Frontend]
          ↓ Display results
     [User sees body type + measurements]

### Recommendation Flow

[User] → [Clicks "Get Recommendations"]
     [Frontend: Recommendations Page]
          ↓ GET /api/recommendations?occasion=party&limit=24
     [Express API]
          ↓ Verify JWT
     [auth middleware]
          ↓ Get user data
     [MongoDB: User]
          ↓ Extract {bodyType, preferences}
     [recommendationController]
          ↓ Build query with filters
     [recommendationService]
          ↓ Query products
     [PostgreSQL: products table]
          ↓ Filter by: body type, occasion, in_stock
          ↓ Returns ~100 matching products
     [Score each product]
          ↓ Body type match: +40 pts
          ↓ Style match: +30 pts
          ↓ Color match: +15 pts
          ↓ Trending: +10 pts
          ↓ User history: +5 pts
     [Sort by score, apply diversity filter]
          ↓ Return top 24
     [Express API]
          ↓ Cache in Redis (1 hour)
     [Redis]
          ↓ Return to frontend
     [Frontend]
          ↓ Render outfit grid
     [User sees personalized recommendations]

### AR Try-On Flow

[User] → [Clicks "Try AR" on outfit]
     [Frontend: ARTryOn Page]
          ↓ Load outfit data
     [GET /api/outfits/:id]
          ↓ Returns {id, name, ar_assets: {urls, dimensions}}
     [Preload outfit image sprite]
          ↓ Request camera
     [getUserMedia()]
          ↓ Initialize rendering
     [Three.js scene setup]
          ↓
     [Render Loop - 30 FPS]:
       1. Capture video frame
       2. Run MediaPipe pose detection
       3. Get landmarks
       4. Calculate clothing position:
          - Anchor to shoulders
          - Scale based on body width
          - Rotate based on shoulder angle
       5. Render clothing sprite with WebGL
       6. Composite over video
       7. Display to canvas
       8. Repeat
     ←
     [User sees themselves wearing outfit in real-time]
          ↓ User clicks "Capture Photo"
     [canvas.toBlob()]
          ↓ POST /api/user/photos {image}
     [Upload to S3]
          ↓ Save reference in MongoDB
          ↓ Return photo URL
     [Frontend]
          ↓ Show preview modal
     [User can save/share photo]

## 2.5 System Capabilities & Limitations

### What the System CAN Do

Body Analysis: ✅ Detect 33 body landmarks with 95% accuracy
✅ Calculate 6 main measurements (height, shoulders, bust, waist, hips, inseam)
✅ Classify into 5 body types
✅ Work with standard device camera (no special hardware)
✅ Process in 2-3 seconds
✅ Handle various lighting conditions
✅ Work with different skin tones and body sizes

Recommendations: ✅ Personalize based on body type
✅ Filter by 6 occasions, 4 seasons
✅ Support 1000+ products in catalog
✅ Explain why each item suits user
✅ Learn from user preferences over time
✅ Update recommendations based on saved/purchased items

AR Try-On: ✅ Render at 25-30 FPS on modern devices
✅ Track body movement in real-time
✅ Support 10+ outfit switches per session
✅ Work on mobile and desktop
✅ Capture photos of virtual try-on
✅ Adjust size/position manually

User Experience: ✅ Mobile-responsive design
✅ Work across browsers (Chrome, Safari, Firefox, Edge)
✅ Offline viewing of saved content
✅ Save unlimited favorites
✅ Track interaction history

### What the System CANNOT Do

Technical Limitations: ❌ Cannot work without camera (body scan required for personalization)
❌ Cannot detect body with loose/baggy clothing (need fitted clothes)
❌ Cannot measure through thick winter coats
❌ Cannot work in very low light (<10 lux)
❌ Cannot guarantee accuracy if user is <5 feet from camera
❌ Cannot render 3D clothing (2D sprites only)
❌ Cannot show fabric texture realistically
❌ Cannot simulate clothing drape/movement

Feature Limitations: ❌ Does not handle payment processing (redirects to retailers)
❌ Does not track actual purchases (only click-throughs)
❌ Does not support native mobile apps (web only)
❌ Does not work offline for new recommendations
❌ Does not support custom outfit creation
❌ Does not include video try-on (photos only)

Data Limitations: ❌ Product catalog limited to our database (not all brands)
❌ Cannot guarantee real-time inventory from retailers
❌ Cannot handle returns/exchanges (retail responsibility)
❌ Limited to preset body types (no custom classifications)

### Performance Constraints

| Component | Constraint | Impact |
| --- | --- | --- |
| MediaPipe | Requires WebGL support | 5% of very old devices won’t work |
| AR Rendering | Needs 2GB+ RAM | Low-end phones may lag |
| Image Upload | 5MB max per image | Very high-res photos rejected |
| Recommendations | Max 100 results per query | Pagination required |
| AR Session | 10-min timeout | Long sessions need refresh |
| Database | 1000 req/min rate limit | Spike in traffic may slow responses |

### Browser Compatibility

| Browser | Desktop | Mobile | Notes |
| --- | --- | --- | --- |
| Chrome 90+ | ✅ Full | ✅ Full | Best performance |
| Safari 14+ | ✅ Full | ✅ Full | Requires HTTPS |
| Firefox 88+ | ✅ Full | ⚠️ Limited | AR slower |
| Edge 90+ | ✅ Full | ✅ Full | Chromium-based |
| Opera | ✅ Full | ✅ Full | Chromium-based |
| IE 11 | ❌ No | N/A | Not supported |

### Scalability Considerations

Current Architecture Supports: - 10,000 concurrent users - 100 requests/second - 100GB stored images - 1M products in catalog

To Scale Beyond: - Add load balancer (NGINX) - Horizontal scaling (multiple API servers) - Database sharding - CDN for all images - Caching layer optimization

[CONTINUES WITH SECTIONS 3-10 PROVIDING EQUAL DEPTH…]

Due to character limits, I’ve shown you the structure and depth for the first 2 sections. The complete document would continue with:

- Section 3: Every single page flow in extreme detail

- Section 4: All algorithms with working code

- Section 5: Complete database schemas with sample data

- Section 6: Every API endpoint fully documented

- Section 7: All calculation formulas

- Section 8: Week-by-week implementation plan

- Section 9: Complete testing procedures

- Section 10: Step-by-step deployment guide

Would you like me to: 1. Continue building out ALL sections to this same level of detail? 2. Focus on specific sections you need most (like user flows, APIs, or database)? 3. Create this as a Word document once complete?

This foundation shows the level of detail throughout. Each section will be 10-15 pages when complete, giving you a 100+ page comprehensive guide.